PROJECT REPORT

Data Analytics

Absence of Insights for the Relationship Between Student's Economic Background, Performance, Competence & Expected Salary - StudentSalaryScope

| Created By: | Jatin Rathod | Approved By: | Domain Lead – Data Analytics, IAC |
| --- | --- | --- | --- |
| Created On: | 08-Jun-2026 | Approved On: | 04-Aug-2026 |

- INDEX

1	PROJECT DETAILS	1

2	SUMMARY	1

3	INTRODUCTION	2

3.1	Background	2

3.2	Stakeholders	2

3.3	Objectives	3

4	METHODOLOGY	4

4.1	Considerations & Assumption	4

4.2	Approach	5

4.3	Activities	6

5	TARGETTED V/S ACHIEVED OUTPUT	8

6	CONCLUSION	9

7	APPENDICES	10

7.1	Appendix A – Title	10

# PROJECT DETAILS

| Project Name | Absence of Insights for the Relationship Between Student's Economic Background, Academic Performance, Competence & Expected Salary |  |  |
| --- | --- | --- | --- |
| Project Sponsor | Tushar Topale – Director, CC-GAC Foundation |  |  |
| Project Manager | Harshada Topale – Director, Cloud Counselage Pvt. Ltd. |  |  |
| Start Date | 03-Jun-2026 | Completion Date | 04-Aug-2026 |

# SUMMARY

This project was undertaken as part of the Global Professional Internship (GPI) Data Analytics program conducted by Cloud Counselage Pvt. Ltd. in association with the Industry Academia Community (IAC) and the Gift-A-Career (CC-GAC) Foundation.

The project addressed a critical business problem: the complete absence of structured analytical insights from 4,894 student event registration records collected by Cloud Counselage over multiple IAC events.

The project delivered a comprehensive Exploratory Data Analysis (EDA) answering 17 analytical questions (8 Basic + 8 Moderate) on a dataset of 2,157 unique students across 200+ cities, 300+ colleges, and 16 events.

The analysis was built using Python (Pandas, Matplotlib, Seaborn) in Google Colab and packaged as a fully runnable Jupyter Notebook (DA_GPI_Analysis_JatinRathod.ipynb) with 17 visualizations and written conclusions per question.

Key findings: 92.7% of IAC participants come from the 0–2 Lakh family income bracket; average student CGPA is 8.03; WhatsApp is the most effective event promotion channel (40.3% of respondents) and students with both high CGPA (above median 8.0) AND high Python experience (above median 5 months) expect 14.9% higher salaries than students low on both metrics (14.74 Lac vs 12.83 Lac).

The long-term benefit of this project is that Cloud Counselage can now use data-driven evidence to:

(1) design more targeted career guidance programs for low-income students,

(2) identify which skill combinations most strongly predict higher salary expectations, (3) optimize event promotion budgets by channel, and

(4) expand outreach to high-GPA Tier-2/3 city talent clusters identified in the analysis.

# INTRODUCTION

## Background

Millions of students apply for internships and jobs every year. Recruiters spend a maximum of 2–3 minutes reviewing a resume after it appears in their mailbox or on a job board, and more than 70% of resumes are rejected in the initial ATS screening. In this competitive environment, students need to understand which factors — economic background, academic performance, and technical skills — truly influence employability and salary expectations.

Cloud Counselage Pvt. Ltd. has been running student engagement events across India through the IAC platform. These events have generated a growing dataset of registration records from students across all backgrounds, cities, and colleges.

Despite having 4,894 registration records from 2,157 unique students — spanning 200+ cities, 300+ colleges, graduation years 2023–2026, and 16 distinct events — this dataset had never been analytically processed. No visualization, no statistical summary, no correlation analysis had ever been applied to it.

The Requirement Elicitation Meeting confirmed that Cloud Counselage's core need was to transform this raw registration data into actionable insights that could inform program design, identify high-potential student segments, and optimize event outreach strategies.

## Stakeholders

- Project Sponsor — Tushar Topale: Provides strategic direction and focuses on program outcomes and student employability.

- Project Manager — Harshada Topale: Oversees project coordination, intern management, and deliverable quality.

- Domain Lead — Data Analytics: Reviews technical quality, provides feedback, and evaluates analytical outcomes.

- Intern / Data Analyst — Jatin Rathod (IP-11635): Solely responsible for data analysis, visualizations, documentation, and IAC submissions.

## Objectives

As documented in the Project Charter (submitted 14-Jun-2026), the primary objective was: To perform a comprehensive EDA on 4,894 student event records to uncover insights about the relationship between economic background, CGPA, Python experience, leadership skills, and expected salary — answering 8 Basic and 8 Moderate analytical questions from the Problem Statement.

All five project objectives were fully achieved with no deviations from the original Project Charter:

Objective 1 — Data Understanding and Profiling (ACHIEVED): Dataset loaded and profiled — 4,894 rows × 16 columns confirmed. Key structural insight identified: 2,157 unique students across 4,894 event attendances. Leadership Skills column inconsistency identified and documented.

Objective 2 — Data Cleaning and Preprocessing (ACHIEVED): Leadership Skills column standardized (.str.strip().str.lower()). Two analysis dataframes created: df (event-level, 4,894 rows) and df_unique (student-level, 2,157 rows after Email ID deduplication).

Objective 3 — Answer 8 Basic Questions Q1–Q9 (ACHIEVED — EXCEEDED): All 9 available basic questions answered (target was any 8). Each answer includes Python code, chart output, and written conclusion.

Objective 4 — Answer 8 Moderate Questions Q10–Q17 (ACHIEVED): All 8 moderate questions answered with multi-panel visualizations and detailed written interpretations.

Objective 5 — Complete Project Documentation (ACHIEVED): All 8 required project management documents completed on or before the planned dates: Charter, REQ, SRS, WBS, Schedule, RAID Log, Lessons Learnt Log, EDA Notebook, Project Report.

# METHODOLOGY

## Considerations & Assumption

CONSTRAINTS:

- C1 — Tools: Only open-source/free/trial tools permitted under GPI program policy. All analysis was performed using Python (Google Colab), Matplotlib/Seaborn, and Power BI Desktop (free). No paid APIs or licensed software used.

- C2 — Individual Work: Strictly individual project. No collaboration or deliverable sharing with other interns.

- C3 — Intellectual Property: All deliverables are the IP of Cloud Counselage Pvt. Ltd.

- C4 — Minimum Hours: 240-hour minimum engagement required for experience letter issuance.

- C5 — Data Source: Analysis restricted to the provided dataset — no external data sources.

ASSUMPTIONS:

- A1 — Dataset Completeness: The dataset (4,894 rows × 16 columns) was treated as complete and representative. No additional data collection was undertaken.

- A2 — Data Anonymization: Email IDs confirmed anonymized (@xyz.com format). No additional privacy handling required.

- A3 — Tool Sufficiency: Google Colab free tier and Python open-source libraries were fully sufficient — no memory, compute, or storage limitations were encountered during execution.

- A4 — Intern Competency: Prior Python and data analysis experience (Hotel Booking Cancellation Predictor; TouroPulse ML project) provided sufficient foundation for independent project completion.

KEY CHALLENGE RESOLVED:

The dataset had 4,894 rows but only 2,157 unique students attended multiple events. This was not disclosed in the Problem Statement.

Resolution: created df_unique via Email ID deduplication; applied student-level analysis to df_unique and event-level analysis to the full df.

Documented in RAID Log (Issue #1, Closed) and Lessons Learnt Log (Entry #1).

## Approach

The analytical approach selected was Exploratory Data Analysis (EDA) a methodology for understanding dataset characteristics through statistical measures and data visualizations before any formal modelling.

Rationale for EDA:

The 17 Problem Statement questions are exclusively descriptive and diagnostic in nature (counts, distributions, correlations, group comparisons).

EDA is the most appropriate methodology for this class of questions. Predictive modelling (Machine Learning) was explicitly out of scope per the Project Charter.

Project Management Approach :

A structured waterfall lifecycle per GPI program requirements —

Initiation → Planning → Execution → Monitoring → Closure ,

ensuring systematic delivery with full documentation at each phase gate before proceeding to the next.

Analytical Workflow (applied to each of the 17 questions):

Load → Profile → Clean → Deduplicate → Analyze → Visualize → Interpret

Statistical Techniques used by question type:

• Distribution questions (Q1, Q3, Q4, Q5):

frequency counts, histograms, bar charts, pie charts

• Central tendency questions (Q2, Q6, Q8):

mean, median, groupby aggregations with minimum sample thresholds

• Outlier detection (Q7):

IQR method — Q1, Q3, IQR computed; upper/lower fences calculated; box plot generated

• Correlation/relationship questions (Q9, Q11, Q17):

Pearson correlation coefficient (r), scatter plots with trend lines, quadrant segmentation on dual medians

• Segmentation/comparison (Q10, Q12, Q13, Q14):

groupby value counts, stacked bar charts, side-by-side comparisons

• Ranking/effectiveness (Q15, Q16):

value_counts() sorted by frequency, horizontal bar charts, pie charts

## Activities

PHASE 1 — PROJECT INITIATION

• Business Problem Identification :

Read the Problem Statement document in full; identified 17 analytical questions; loaded and profiled the dataset; discovered the 2,157 unique students vs 4,894 rows distinction; identified Leadership Skills column inconsistency.

• Requirement Elicitation :

Attended online Requirement Elicitation Meeting on IAC platform; received formal confirmation on student-level vs event-level analysis distinction; completed REQ Questionnaire (7 sections, ~40 Q&As).

• Project Charter :

Defined project name, objectives, business case, scope, team, stakeholders, 7 milestones, 4 risks, 3 assumptions, 6 constraints.

• SRS Document :

Wrote 14-section SRS with 23 functional requirements (FR-01 to FR-23, each mapped to a specific analytical question), 8 non-functional requirements, external interface requirements, and full technology stack.

PHASE 2 — PROJECT PLANNING :

• WBS :

Created Work Breakdown Structure SmartArt diagram in the official PPTX template covering Initiation, Planning, Execution & Monitoring, and Closure phases.

• Project Schedule :

Built 8-week Gantt chart with tasks, start/end dates, actual completion dates, estimated hours, status, and progress % per task.

• RAID Log :

Documented 4 Risks, 3 Assumptions, 2 Issues (both closed), 2 Dependencies — 11 total entries with RPN scoring, mitigation strategies, and resolution status.

• Lessons Learnt Log:

Documented 6 lessons from Initiation and Planning phases. All entries include early warning signs, recommendations, actions taken, and outcome.

PHASE 3 — PROJECT EXECUTION & MONITORING:

• Data Loading & Profiling :

Loaded dataset (4,894 × 16); inspected dtypes, null counts, unique values; confirmed Leadership column issue.

• Data Cleaning :

Applied Leadership column standardization; created df_unique (2,157 rows); validated cleaned data.

• EDA Basic Questions Q1–Q9 :

Answered all 9 basic questions with code, charts, and written conclusions.

Charts: 2 bar charts, 1 histogram, 3 distribution charts, 1 box plot + distribution, 1 multi-city bar chart, 1 bar + error bar + box plot combo.

• EDA — Moderate Questions Q10–Q17 :

Answered all 8 moderate questions. Charts: 1 city bar chart, 1 three-panel salary analysis, 1 stacked event-field chart, 2 side-by-side comparisons, 1 graduation highlight, 1 bar + pie promotion channel, 1 DS event bar, 1 quadrant analysis bar + scatter.

• Notebook Assembly :

Compiled all Q&A, code, charts, markdown documentation, and summary table into DA_GPI_Analysis_JatinRathod.ipynb. Tested full top-to-bottom execution.

• Monitoring:

• Weekly status reports submitted on IAC platform for 6 weeks

• Domain lead reviews attended; feedback incorporated

• RAID Log monitored; all risks/issues resolved to Closed status

PHASE 4 — PROJECT CLOSURE:

• Final Project Report compiled and submitted

• All 8 deliverables uploaded to IAC Domain Deliverables Hub

• Lessons Learnt Log finalized with 6 entries

• Experience letter request submitted upon project completion

# TARGETED V/S ACHIEVED OUTPUT

Target 1 — Project Charter

ACHIEVED on time. Complete charter with all sections including objectives, business case, scope, 7 milestones, 4 risks, 3 assumptions, 6 constraints, team, and stakeholders. No deviation.

Target 2 — REQ Questionnaire

ACHIEVED on time. All 7 sections completed with ~40 detailed Q&As covering general inquiry, current needs, success criteria, stakeholders, process, reports, and use cases. No deviation.

Target 3 — SRS Document

ACHIEVED on time. All 14 sections completed with 23 traceable functional requirements (each mapping to a specific analytical question) and 8 non-functional requirements. Minor enhancement from original plan: initial draft had 16 FRs; enhanced to 23 for complete traceability. No negative deviation.

Target 4 — WBS

ACHIEVED on time. SmartArt hierarchy created in official template covering 4 phases and all activities. No deviation.

Target 5 — Project Schedule

ACHIEVED on time. Task Gantt chart with actual completion dates added alongside planned dates. No deviation.

Target 6 — RAID Log

ACHIEVED on time. 11 entries (4 Risks, 3 Assumptions, 2 Issues — both closed, 2 Dependencies). No deviation.

Target 7 — Lessons Learnt Log

ACHIEVED on time. 6 entries (target was 5 minimum) — additional entry added for the null value discovery in promotion channel column. Positive deviation.

Target 8 — EDA Jupyter Notebook

ACHIEVED on time and EXCEEDED. Target: any 8 of 9 basic questions + any 8 of 9 moderate questions = 16 questions. Achieved: all 9 basic questions + all 8 moderate questions = 17 questions answered. Positive deviation — exceeded by 1 extra question.

Target 9 — Final Project Report

ACHIEVED on time. Complete report with all 7 sections and Appendix A (4 sub-tables: dataset overview, column descriptions, statistical summary, analytical questions reference). No deviation.

Overall Assessment: Two positive deviations (Lessons Learnt Log: 6 entries vs 5 target

EDA Notebook: 17 questions answered vs 16 target). All deliverables submitted.

# CONCLUSION

This project successfully delivered a comprehensive Exploratory Data Analysis of 4,894 student event registration records from Cloud Counselage's IAC platform, answering all 17 analytical questions and producing actionable insights for stakeholders.

KEY FINDINGS AND STAKEHOLDER VALUE:

- Economic Background Insight: 92.7% of IAC event participants (2,000 out of 2,157 unique students) come from the 0–2 Lakh family income bracket. This confirms the GPI program is effectively reaching its target audience — economically disadvantaged students who most need career guidance intervention.

- Academic Performance Insight: Average student CGPA is 8.03 (median: 8.0), indicating a high-performing participant base. Students from Tier-2/3 cities significantly outperform metropolitan students — Delhi (9.01), Raipur (8.98), Sonipat (8.71) — revealing untapped high-potential talent clusters that Cloud Counselage could prioritize for future event outreach.

- Competency-Salary Relationship: Python experience is a stronger salary predictor than GPA alone. GPA-salary correlation is weak (r = 0.178), but Python experience at 7 months correlates with 15.16 Lac average expected salary. Students with BOTH high CGPA (≥8.0) AND high Python experience (≥5 months) expect 14.74 Lac average salary — 14.9% higher than the low-CGPA, low-Python group (12.83 Lac). Implication: Cloud Counselage's training programs should prioritize practical Python skill development over GPA-focused academic coaching.

- Promotion Channel Insight: WhatsApp is the single most effective event promotion channel, accounting for 40.3% of student reach among respondents, followed by email (16.6%) and SPOC/College Professor referrals (12.4%). Cloud Counselage can optimize its outreach budget by further investing in WhatsApp-based promotion while maintaining SPOC partnerships.

- Leadership Skills Finding: Students with and without leadership skills show nearly identical average GPA (8.01 vs 8.04) and expected salary (13.75 Lac each). The current binary yes/no leadership field in the registration form is not sufficiently nuanced to differentiate career outcomes.

Recommendation: Introduce a more granular leadership assessment in future event registrations.

FUTURE SCOPE:

• Predictive Modelling: Build a Machine Learning model (Random Forest or Gradient Boosting) to predict expected salary based on CGPA, Python experience, family income, and city — using the EDA findings as feature engineering guidance.

• Longitudinal Tracking: Track the same 2,157 students over time to validate whether salary expectations correlate with actual placement outcomes.

# APPENDICES

## Appendix A – Title

Appendix A.1 — Dataset Overview

| Dataset Attribute | Value / Description |
| --- | --- |
| File Name | Power_BI_Updated_Data_analyst_Data.xlsx |
| Total Rows (Event Registrations) | 4,894 |
| Total Columns | 16 |
| Unique Students (by Email ID) | 2,157 |
| Repeat Attendances | 2,737 (same student attended multiple events) |
| Total Unique Events | 16 |
| Total Unique Cities | 200+ |
| Total Unique Colleges | 300+ |
| Graduation Years Covered | 2023, 2024, 2025, 2026 |
| Python Experience Range | 3 to 8 months |
| Family Income Brackets | 0-2 Lakh ¦ 2-5 Lakh ¦ 5-7 Lakh ¦ 7 Lakh+ |
| Expected Salary Range | Approximately 5 Lac to 30 Lac per annum |
| Data Source | IAC Event Registration Platform, Cloud Counselage Pvt. Ltd. |
| Analysis Tools | Python 3.10, Pandas, Matplotlib, Seaborn, Google Colab |

Appendix A.2 — Column Descriptions (All 16 Columns)

| # | Column Name | Data Type | Description |
| --- | --- | --- | --- |
| 1 | First Name | Text | First name of the student |
| 2 | Email ID | Text | Student email (anonymized as @xyz.com) - used as unique student identifier |
| 3 | Quantity | Integer | Number of courses/events completed - value = 1 for all unique students |
| 4 | Events | Text | Name of the IAC event attended (16 unique events in dataset) |
| 5 | Attendee Status | Text | Whether the student actually attended or was registered only |
| 6 | College Name | Text | Name of student college/institution (300+ unique colleges) |
| 7 | How did you come to know about this event? | Text | Promotion channel: WhatsApp, Email, SPOC, LinkedIn, YouTube, etc. |
| 8 | Specify in Others | Text | Free-text field for other promotion channels (mostly null - 45% missing) |
| 9 | Designation | Text | Student's current role or status (e.g., B.Tech Student, Data Analyst) |
| 10 | Year of Graduation | Integer | Year student completed or will complete graduation (2023-2026) |
| 11 | City | Text | City of residence or hometown (200+ unique cities across India) |
| 12 | CGPA | Float | Cumulative Grade Point Average - academic performance metric (scale 0-10) |
| 13 | Experience with python (Months) | Integer | Self-reported Python experience in months (range: 3 to 8 months) |
| 14 | Family Income | Categorical | Income bracket: 0-2 Lakh / 2-5 Lakh / 5-7 Lakh / 7 Lakh+ |
| 15 | Expected salary (Lac) | Float | Expected annual salary in Lakhs (INR) upon employment |
| 16 | Leadership- skills | Text (Boolean) | Leadership experience: yes / no (standardized via .str.strip().str.lower()) |

Appendix A.3 — Key Statistical Summary (Unique Students, n=2,157)

| Metric | Mean | Median | Std Dev | Min | Max |
| --- | --- | --- | --- | --- | --- |
| CGPA (Unique Students) | 8.03 | 8.0 | 1.02 | 5.0 | 10.0 |
| Python Experience (Months) | 5.2 | 5.0 | 1.6 | 3 | 8 |
| Expected Salary (Lac) | 13.76 | 13.0 | 3.8 | 5.0 | 30.0 |
| Quantity (Courses Completed) | 1.0 | 1.0 | 0.0 | 1 | 1 |
| Year of Graduation | 2024.1 | 2024 | 0.9 | 2023 | 2026 |

Appendix A.4 — All 17 Analytical Questions with Key Findings

| # | Type | Analytical Question | Key Finding |
| --- | --- | --- | --- |
| Q1 | Basic | How many unique students are included in the dataset? | 2,157 unique students (across 4,894 total event registrations) |
| Q2 | Basic | What is the average GPA of the students? | Average CGPA = 8.03 ¦ Median = 8.0 |
| Q3 | Basic | What is the distribution of students across graduation years? | 2023: 676 ¦ 2024: 679 ¦ 2025: 565 ¦ 2026: 237 |
| Q4 | Basic | What is the distribution of Python programming experience? | Range: 3-8 months ¦ Most common: 5 months (554 students) ¦ Avg: 5.2 months |
| Q5 | Basic | What is the average family income of students? | 92.7% (2,000 students) in 0-2 Lakh bracket - majority are from lower-income families |
| Q6 | Basic | How does GPA vary among different colleges? (Top 5 only) | St Xaviers: 8.80 ¦ New Horizon: 8.61 ¦ BK Birla: 8.57 ¦ AP Shah: 8.36 ¦ TIMSCDR: 8.33 |
| Q7 | Basic | Are there outliers in Quantity (courses completed)? | No outliers - IQR = 0, all unique students have Quantity = 1 |
| Q8 | Basic | What is the average GPA for students from each city? | Delhi: 9.01 ¦ Raipur: 8.98 ¦ Sonipat: 8.71 - Tier-2/3 cities outperform metros |
| Q9 | Basic | Can we identify any relationship between family income and GPA? | 7 Lakh+ bracket avg GPA: 8.41 (highest) ¦ 5-7 Lakh: 7.57 (lowest) - weak relationship overall |
| Q10 | Moderate | How many students from various cities? (Data visualisation) | 200+ cities ¦ Mumbai, Amreli, Jodhpur, Amer, Jalor each with 26 students |
| Q11 | Moderate | How does expected salary vary based on GPA, Family Income and Python Experience? | Python 7 months: 15.16L avg ¦ GPA-Salary correlation r=0.178 (weak positive) |
| Q12 | Moderate | Which event attracts students from specific fields of study? | Engineering students dominate all events ¦ DS/AI events attract more AI/ML professionals |
| Q13 | Moderate | Do students with leadership skills have higher GPAs or better expected salary? | No significant difference - With: 8.01 GPA, 13.75L ¦ Without: 8.04 GPA, 13.75L |
| Q14 | Moderate | How many students are graduating by end of 2024? | 1,355 students (62.8% of cohort) graduated by end of 2024 |
| Q15 | Moderate | Which promotion channel brings in more student participation? | WhatsApp: 40.3% (1,209) ¦ Email: 16.6% (483) ¦ SPOC/Professor: 12.4% (326) |
| Q16 | Moderate | Total students who attended Data Science related events? | 1,148 total attendances ¦ 826 unique students across 4 Data Science events |
| Q17 | Moderate | Students with high CGPA and more Python experience - higher salary expectations? | High CGPA + High Python: 14.74L avg - 14.9% higher than Low+Low group (12.83L) |

Note: All analysis performed using Python 3.10 (Pandas, Matplotlib, Seaborn) in Google Colab. Dataset provided by Cloud Counselage Pvt. Ltd. Analysis based on 2,157 unique students (deduplicated by Email ID). For event-level questions, all 4,894 rows were used.